# 📝 Infrastructure Migration Plan: K8s to Docker Compose

Project: PUCAR Infrastructure Transition

## 1. Executive Summary

This document outlines the strategic transition of the PUCAR ecosystem from an OpenShift (Kubernetes) environment to a Docker Compose architecture. The primary goal is to reduce operational complexity and resource overhead while maintaining service availability.

## 2. Architectural Comparison

The migration involves a shift from automated, distributed orchestration to a localized, service-defined model.

| Feature | Kubernetes (OpenShift) | Docker Compose (Target) |
| --- | --- | --- |
| Orchestration | Automated Pod Scheduling | Static Container Definition |
| Scaling | Horizontal Pod Autoscaler (HPA) | Manual (--scale command) |
| Service Discovery | Kube-DNS / CoreDNS | Docker Embedded DNS |
| Persistence | Persistent Volume Claims (PVC) | Named Volumes / Bind Mounts |
| Traffic Mgmt | Ingress / Routes | Nginx Reverse Proxy |
| Health Mgmt | Liveness & Readiness Probes | healthcheck & restart policies |

## 3. Risk Assessment & Mitigation

High Alert: The move to Docker Compose removes the "High Availability" (HA) layer provided by K8s nodes.

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Single Point of Failure | High | Enable restart: always. Implement external "Dead Man's Snitch" monitoring. |
| Storage Exhaustion | High | Set up a Cron job for docker system prune -f and monitor host disk space via Prometheus Node Exporter. |
| Manual Updates | Medium | Use a CI/CD runner (e.g., GitHub Runner) on the VM to automate docker-compose pull && docker-compose up -d. |
| Log Bloat | Medium | Configure logging driver limits in the compose file to prevent disk fill-up from JSON logs. |

## 4. Functional Gaps (K8s Features Lost)

- Self-Healing: Compose will restart a crashed container, but it cannot move it to a "healthy node" if the underlying hardware fails.

- Zero-Downtime: Updates will involve a brief window of service unavailability during container recreation.

- Resource Quotas: While cpus and memory limits can be set in Compose, they are not as strictly enforced or managed as K8s requests/limits.

## 5. Post-Migration Monitoring

To compensate for the loss of OpenShift's built-in monitoring:

- Metrics: Deploy a node-exporter and cadvisor container.

- Visualization: Centralize metrics in a lightweight Grafana instance.

- Logging: Use the json-file driver with max-size: "10m" and max-file: "3".

References:

- Docker Vs Kubernetes

- Pros and cons of containerization using docker